Annexure-1

ELEVATE Nxt (Deeptech) 2026 — Detailed Tranche Plan & Project Milestones

DataFrontier Innovations Private Limited

# Title of the Project

UPII — Unified Personal Intelligence Interface: A Local-First, Privacy-Preserving Sovereign-Memory Substrate for Knowledge Workers.

# Project Description

DataFrontier Innovations Private Limited is developing UPII, a local-first artificial-intelligence memory substrate that captures a knowledge worker’s digital footprint — documents, notes, calendar and mail — and turns it into an addressable, queryable and reasoning-capable extension of their own recall. The entire memory loop (capture, embedding, retrieval and reasoning) runs on the user’s own machine: embeddings are computed locally with sentence-transformer (MiniLM-class) models, vectors are stored on-disk in LanceDB, and a local SQLite store is the metadata source of truth. A cloud large-language model is treated as an optional, swappable accelerator rather than a dependency, so the system delivers cloud-grade recall and synthesis while no corpus byte is required to leave the device.

# Problem Statement

To make today’s AI genuinely useful, individuals and enterprises are forced into a damaging trade-off — upload their entire digital brain (emails, contracts, strategy) to a third-party cloud, or settle for generic, context-blind AI. For regulated industries, technology leaders handling sensitive partner data, and privacy-conscious users, ‘uploading everything’ is simply not an option. This is the Context Gap: the friction between data sovereignty and AI utility. Mainstream ‘second-brain’ and RAG products externalise the corpus to a provider, embed it remotely, and rent the reasoning back to the user — surrendering privacy, incurring latency, and creating vendor lock-in.

# Product / Solution

UPII inverts the prevailing model and asks: what is the minimum architecture that delivers cloud-grade recall and synthesis while the data substrate never leaves the edge? It is built on three properties: (1) Sovereignty by construction — local embeddings, on-disk vectors and a local metadata source of truth, so no corpus byte must leave the device for the system to function; (2) Verifiable memory — every answer is traceable to its source chunks via content-addressed identifiers, so retrieval is attributed, not merely plausible; and (3) Graceful degradation — reasoning is pluggable between a local model (Ollama) and an optional remote model (Gemini), and the retrieval substrate still answers even when inference is unavailable. The core innovation is the multi-signal Context Rehydrator, which fuses semantic (dense vector similarity), temporal (recency- and calendar-aware) and relational (a lightweight on-device knowledge graph) signals into a single ranked context window — treating recall as a sensor-fusion problem rather than cosine distance alone. Ambient, consent-gated capture keeps the substrate current, and attributed synthesis answers in the user’s own voice while citing its sources.

# Company Details & Grant Summary

| Name of the Company | DataFrontier Innovations Private Limited |
| --- | --- |
| Address | L-148, Bhive Workspace, 5th Main Road, Sector 6, Bengaluru, Bengaluru Urban, Karnataka – 560102 |
| Total Grant Sanctioned | ₹ 95,00,000/- (Rupees Ninety-Five Lakhs only) |
| Project Duration | 12 months from date of MoA signing (Tranche-1: 6 months; Tranche-2: 6 months) |

# Project Milestones with Timelines (Tranche Plan)

Milestones are measurable, demonstrable and time-bound; the Completion Demonstration column states the concrete evidence (reports, demos, invoices, filing numbers) produced for each. Where a fixed quantitative target would otherwise be pre-committed, the plan instead establishes a baseline on a defined dataset and demonstrates a measurable improvement — keeping each milestone objective and verifiable without over-committing to specific figures. Total project duration is 12 months, split into two equal-value tranches.

| TRANCHE-1 (Duration: 6 months) |  |  | TRANCHE-2 (Duration: 6 months) |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Milestone(s) | Completion Demonstration | # | Milestone(s) | Completion Demonstration |
| 1 | Set up R&D / test infrastructure and establish performance baselines — procure and commission the Mac Studio (M3 Ultra) inference rig, developer workstations, cross-platform & mobile test fleet and storage; stand up the local embedding, vector-store and retrieval pipeline. | Procurement invoices in the name of the startup; a baseline benchmark report recording ingestion throughput and median retrieval latency on a representative corpus (baselines established, not pre-committed to fixed figures). | 1 | Ambient connectors — consent-gated mail and/or calendar capture routed through an approval inbox before entering durable memory; at least one connector live (target: both). | Live ingestion of a mail or calendar source with a consent-and-approval walkthrough; demonstration of the approval inbox gating ambient events before they reach durable memory. |
| 2 | Harden content-addressed ingestion and deterministic chunking — deduplication, chunk-level edit diffing and delete-handling, with reproducible chunk hashes on re-ingestion. | Reproducibility test report demonstrating identical chunk hashes when the same inputs are re-ingested, and a recorded CLI demonstration (upii ingest) re-running identical inputs to an identical memory state. | 2 | Attributed synthesis and answer verification — citation-grounded answers with a guardrail that abstains when retrieval confidence is low; reasoning pluggable between local (Ollama) and optional remote models. | Verification report that establishes a citation-accuracy baseline and demonstrates measurable improvement, plus a side-by-side demonstration of local vs optional-remote reasoning on identical queries. |
| 3 | Context Rehydrator v2 — fuse semantic, temporal and relational signals into a single ranked context window; establish a retrieval-quality baseline on an internal labelled evaluation set. | Evaluation report that establishes a retrieval-quality baseline and demonstrates a measurable improvement from multi-signal fusion over a semantic-only baseline, plus a live upii ask demonstration of fused ranking. | 3 | Cross-platform packaged release v1.0 — signed installers for desktop operating systems, with doctor and metrics observability commands. | Clean-machine installation demonstrated on at least two desktop operating systems (target: macOS, Windows and Linux); tagged v1.0 release notes and a successful upii doctor health check. |
| 4 | Local knowledge-graph extraction — rule-based entity and relation extraction for projects, people and organisations, built entirely on-device. | Extraction report that establishes an entity-extraction quality baseline on a labelled set and demonstrates measurable improvement, plus a knowledge-graph visualisation of extracted entities and relations. | 4 | Multi-device sync architecture — single-user sync across the user's own devices over the local network (no cloud, no data leaving the user's devices), with on-device retrieval on mobile; on-device generative inference on mobile as a stretch goal. | Live demonstration of a memory captured on the laptop being retrieved on at least one other device (phone or iPad) over the local network with nothing leaving the user's devices; on-device mobile retrieval demonstrated (on-device generative inference shown as a stretch goal). |
| 5 | File a provisional patent application covering UPII's novel methods (sovereign multi-signal context rehydration and attributed on-device memory). | Filed provisional patent application bearing the official application / receipt number. Filing cost is met from the startup's own funds (not the grant) and is separately claimable under Karnataka Startup Policy incentives. | 5 | Design-partner pilot — deploy UPII to a small cohort of pilot users and collect usage and reliability metrics over a multi-week window. | Pilot report with anonymised usage metrics (active users, queries served, retrieval latency) and user testimonials. |
| 6 | Tranche-1 review and reporting — consolidate Tranche-1 technical deliverables and financials for milestone verification. | Tranche-1 completion report and demo video; CA-attested Utilisation Certificate, audited statement of expenditure and No-Lien account statement for Tranche-1. | 6 | Project closure — final completion report, financial closure and incubation engagement with the K-tech Implementation Partner. | Final project completion package: completion report, CA-attested UC and audited statement of expenditure; evidence of ₹1,00,000 own-funds expenditure through the No-Lien account and ₹25,000 earmarked to the K-tech Innovation Hub. |

# Expenditure Details (In INR Lakhs)

Total grant of ₹95.00 lakhs is split into two equal tranches of ₹47.50 lakhs each. All cost-head allocations are within the prescribed caps, with Product Development / R&D deliberately weighted above the 40% minimum to reflect the deeptech nature of the build.

| Overhead | Cap | Tranche 1 | Tranche 2 | Total | % of Grant |
| --- | --- | --- | --- | --- | --- |
| Product Development / R&D | (Minimum 40% of grant) | 30.00 | 23.00 | 53.00 | 55.8% |
| Outsourcing | (Not exceeding 20%) | 4.00 | 5.00 | 9.00 | 9.5% |
| Salaries | (Not exceeding 20%) | 9.00 | 9.00 | 18.00 | 18.9% |
| Admin | (Not exceeding 10%) | 4.00 | 4.00 | 8.00 | 8.4% |
| Marketing | (Not exceeding 10%) | 0.50 | 6.50 | 7.00 | 7.4% |
| Total (In INR Lakhs) |  | 47.50 | 47.50 | 95.00 | 100% |

# Hardware Procurement List (under Product Development / R&D)

Per the ELEVATE Nxt Grant Utilization Guidelines, the following hardware is required to develop and test the product. Hardware is funded under the Product Development / R&D head and totals ₹20.00 lakhs — 37.7% of the ₹53.00 lakh R&D capex, comfortably within the 60%-of-capex hardware cap. The primary inference rig is a Mac Studio (M3 Ultra) rather than a discrete-GPU PC: UPII is a local-first product whose reasoning runs on-device, and Apple-Silicon unified memory (96 GB at 819 GB/s) loads large models locally while matching the macOS/Apple-Silicon deployment target, making the benchmark numbers representative of real users. The core rig (₹18.00 lakhs) is procured up-front in Tranche-1; the mobile & multi-device fleet (₹2.00 lakhs) is procured in Tranche-2 when the on-device mobile inference and multi-device sync milestones begin. All equipment will be procured by the startup, with original invoices and payment receipts in the company’s name furnished as proof.

| Hardware / Equipment | Purpose (Product Development / R&D) | Tranche | Cost (INR Lakhs) |
| --- | --- | --- | --- |
| 1 × Mac Studio (M3 Ultra — 32-core CPU, 80-core GPU, 96 GB unified memory, 1 TB SSD) + Studio Display, keyboard & mouse + AppleCare+ | Primary local LLM-inference & embedding R&D rig; 819 GB/s unified-memory bandwidth runs large models fully on-device (UPII’s core thesis) and matches the macOS/Apple-Silicon deployment target | T1 | 9.00 |
| 2 × Developer workstations (high-core CPU, 64–128 GB RAM) | Ingestion, indexing and deterministic-chunking pipeline development | T1 | 3.00 |
| Cross-platform test device fleet (macOS, Windows, Linux mini-PCs / laptops) | Local-first compatibility and packaged-release testing across desktop operating systems | T1 | 3.00 |
| Network-attached storage + high-speed SSDs | Large test corpora, vector store and reproducible backups | T1 | 2.00 |
| UPS, networking and peripherals | Reliable, uninterrupted R&D test environment | T1 | 1.00 |
| Mobile & multi-device test fleet (iPhone, Android phone, iPad) | On-device mobile inference and single-user multi-device (laptop + phone + iPad) sync testing; procured in Tranche-2 when the sync/mobile milestones begin | T2 | 2.00 |
| Total hardware (37.7% of R&D capex — within the 60% cap; Tranche-1 ₹18.00L + Tranche-2 ₹2.00L) |  |  | 20.00 |

# Compliance Notes

- All grant funds will be received into and spent exclusively from the dedicated No-Lien account opened for ELEVATE Nxt (Grant-in-Aid).

- Cost-head caps are respected: R&D 55.8% (≥40% min), Outsourcing 9.5%, Salaries 18.9%, Admin 8.4%, Marketing 7.4% (each ≤ its cap). Hardware is ≤ 60% of the R&D capex.

- Salaries are budgeted for personnel recruited for product development/R&D; no single Director/Founder/Partner heading the project will be paid more than ₹50,000 per month from the grant.

- The startup will expend ₹1,00,000 of its own funds through the No-Lien account in the final milestone for project closure, and will earmark ₹25,000 (₹15,000 mentoring/incubation + ₹10,000 document verification) to the K-tech Innovation Hub.

- No grant funds will be used for vehicles, furniture, civil/construction/repair work, rental advances/deposits, food/beverages, local travel, international trips/visa, or patent filing (claimable separately under Karnataka Startup Policy incentives).

- The project will be completed within 12 months of MoA execution; any deviation in the approved Tranche Plan will be submitted to the ELEVATE Nxt Review Committee for written approval before being acted upon.

For DataFrontier Innovations Private Limited

Authorized Signatory: __________________________     Name & Designation: __________________________     Date: ____________     (Company Seal)